JUNIPER / SCOPE 014

# Juniper Studio Service Proposal

Replace the fragmented booking journey with one accessible flow, delivered in three reviewable stages.

$24,000

fixed fee for the defined scope

The fictional engagement covers research synthesis, interaction design and a tested frontend prototype for a neighborhood arts venue. Production integration is a separate engagement.

| Stage | Deliverable | Fee |
| --- | --- | --- |
| 01 Discover | Journey and success measures | $6,000 |
| 02 Design | Six screens and component states | $10,000 |
| 03 Validate | Prototype and handoff | $8,000 |

# Included

Two stakeholder workshops, six core screens, responsive specifications, accessible component states and a documented prototype handoff.

# Working Together

One named decision owner consolidates feedback within three working days. Each stage ends with a review, not an implied approval.

# Commercial Terms

Invoices follow the milestones below. The estimate excludes taxes, third-party subscriptions, production hosting and changes outside the agreed six screens.

Offer valid for 30 days · Start date follows written acceptance.